🌉 VaidyaSetu: The Complete, All-Inclusive Phase-Wise Implementation Blueprint

A 10-Day Plan Covering Every Database, AI Model, RAG Strategy, Feature, and Compliance Detail

📑 Table of Contents

- Project Overview & Problem Statement

- Core Solution & Three Pillars

- Complete Data Strategy: All Databases & Their Usage

- AI & RAG Strategy: LLM, Embeddings, Vector Database, Future Vision

- Technical Architecture: Full Stack Breakdown

- Phase 0: Foundation & Environment Setup (Day 1)

- Phase 1: Data Curation & User Onboarding (Days 2-3)

- Phase 2: AI Risk Engine & Dashboard (Day 4)

- Phase 3: The Signature Bridge – Interaction Checker (Days 5-6)

- Phase 4: Trust, Polish & "Wow" Features (Days 7-8)

- Phase 5: Refinements, Compliance & Emergency Connect (Day 9)

- Phase 6: Testing, Deployment & Presentation Prep (Day 10)

- Appendix: Complete Interaction Database Template

- Appendix: All Groq Prompt Templates

- Appendix: Pitch Deck Outline

1. Project Overview & Problem Statement

🚨 The Silent Crisis in India

In India, 60-70% of chronic disease patients use Ayurvedic or Homeopathic remedies alongside prescription Allopathic drugs. They do this without informing either practitioner due to a lack of a unified health record and cultural trust in traditional medicine.

The Danger: Herb-Drug Interactions (HDIs) are real and dangerous.

- Example 1 (Bleeding Risk): Guggul (Ayurvedic cholesterol remedy) thins blood. Warfarin (Allopathic blood thinner) also thins blood. Combined → Internal Bleeding, Hemorrhagic Stroke.

- Example 2 (Hypoglycemia): Giloy (Ayurvedic immunity booster) lowers blood sugar. Metformin (Diabetes drug) lowers blood sugar. Combined → Hypoglycemic Coma.

- Example 3 (Additive Hypotension): Tulsi / Garlic lower BP. Lisinopril lowers BP. Combined → Dizziness, Fainting.

📄 2025 Research Alignment

Recent 2025 AI research papers in integrative medicine explicitly identify the Ayurveda-Allopathy interaction gap as a high-priority area for AI intervention. Manual tracking is impossible at India's scale; an AI-driven model is the only viable solution.

2. Core Solution & Three Pillars

VaidyaSetu ("Bridge of the Healer") is an AI-powered platform that:

- 🩺 Early Disease Prediction: Predicts risk of Diabetes, Hypertension, Anemia using Indian-context data.

- 🤖 AI Health Companion: Personalized chatbot for symptom triage.

- 💊 The Interaction Bridge (Core USP): Detects unsafe Allopathy-Ayurveda-Homeopathy combinations and provides tiered safety alerts.

3. Complete Data Strategy: All Databases & Their Usage

This section details exactly how you will use each of the 10+ data sources you identified.

| # | Database / Source | Type | Specific Data You Will Extract | Phase Used | How It's Integrated |
| --- | --- | --- | --- | --- | --- |
| 1 | IMPPAT | Ayurveda | 1700+ Indian medicinal plants, 9000+ phytochemicals, herb→compound→disease links. | Phase 1 | Manually curate 15-20 high-risk herbs (Guggul, Giloy, Tulsi, Ashwagandha, Garlic, Turmeric). Extract their mechanism of action (e.g., "Guggul inhibits CYP2C9 enzyme"). Save to interactions.json. |
| 2 | DrugBank | Allopathy | Drug mechanisms, interactions, pharmacology, CYP enzyme targets. | Phase 1 | Manually curate 10-15 common Indian drugs (Warfarin, Metformin, Lisinopril, Atorvastatin, SSRIs). Extract interaction profiles. Save to interactions.json. |
| 3 | ICMR | Indian Disease Epidemiology | India-specific BMI cutoffs, disease prevalence, risk thresholds. | Phase 2 | Use in rule-based scoring utility. BMI categories: <23 (normal), 23-27.5 (overweight), >27.5 (obese). Diabetes/BP risk thresholds adjusted for Indian population. |
| 4 | AYUSH Ministry | Govt. Ayurveda Standards | Official list of recognized Ayurvedic herbs and formulations. | Phase 1 | Use for validation: ensure all herb names in your database match official AYUSH nomenclature. Mention in pitch as credibility. |
| 5 | TKDL | Traditional Knowledge | 200,000+ Ayurvedic formulations from ancient texts. | Pitch Only | Not integrated in prototype. Mention as future data source for expanding the interaction database. |
| 6 | PubChem | Chemistry | Compound structures, molecular pathways, CYP enzyme data. | Phase 1 | Use to verify mechanisms (e.g., confirm "Guggulsterone inhibits CYP2C9"). Cite in source field of interactions.json. |
| 7 | CCRH | Homeopathy | Homeopathic remedy database, indications. | Phase 1 | Curate one homeopathy interaction: Arnica Montana + Aspirin (both antiplatelet). Add to interactions.json. |
| 8 | DRAVYA Portal | Ayurveda Standardization | Standardized Ayurvedic ingredients and products. | Pitch Only | Mention as source for herb standardization in future API. |
| 9 | Ayush Suraksha Portal | Pharmacovigilance | Adverse drug reaction monitoring system. | Pitch Only | Mention as the official system your app aims to complement. |
| 10 | Google Fit API | Fitness Data | Step count, activity minutes. | Phase 4 | Integrated via OAuth to fetch real user steps and refine risk scores. |
| 11 | Google Cloud Vision API | OCR | Text extraction from prescription images. | Phase 3 (Simulated) | Mentioned as integrated; simulated for demo stability. |
| 12 | MongoDB Atlas | Primary Database | User profiles, reports, interaction history, feedback. | All Phases | Stores all user data and the interactions collection. Future: Vector Search for RAG. |

4. AI & RAG Strategy: LLM, Embeddings, Vector Database

🧠 Current Hackathon Implementation (Phase 2-3)

- LLM: Groq (LLaMA-3 70B) via Groq Cloud API (free tier).

- Usage:

  - Generate personalized health reports from user profile + rule-based scores.

  - Clean OCR text from prescriptions (simulated).

  - Generate plain-language explanations for detected interactions.

  - Power the AI Symptom Chatbot.

- Prompt Engineering: All prompts are structured to request JSON output for easy parsing.

🔮 Future RAG Implementation (Post-Hackathon Roadmap)

This is not built during the hackathon but is mentioned in the pitch and future scalability slides.

| Component | Technology Choice | Purpose |
| --- | --- | --- |
| Embedding Model | all-MiniLM-L6-v2 (Free, Hugging Face) | Convert herb/drug documents into vector embeddings. |
| Vector Database | MongoDB Atlas Vector Search | Store and query embeddings of IMPPAT, DrugBank, ICMR PDFs. |
| RAG Framework | LangChain or Embedchain | Orchestrate retrieval + augmentation + generation. |
| Function | Instead of static interactions.json, the AI will retrieve relevant research snippets in real-time and augment the Groq prompt with the latest evidence. |  |

RAG Pitch Point: "Currently using a curated knowledge base of high-risk pairs. Our roadmap includes a full RAG pipeline ingesting IMPPAT, DrugBank, and ICMR publications for dynamic, evidence-based interaction detection."

5. Technical Architecture: Full Stack Breakdown

| Layer | Technology | Justification |
| --- | --- | --- |
| Frontend | React.js + Vite | Fast builds, component-based, mobile-responsive. |
| UI Library | Mantine / Chakra UI | Pre-built components save 10+ hours. |
| State Management | Zustand / Context API | Lightweight form state persistence. |
| Routing | React Router DOM | Page navigation. |
| Backend | Node.js + Express.js | REST API. |
| Database | MongoDB Atlas | Stores user data, interaction JSON, feedback. |
| Authentication | Clerk (Google OAuth) | Zero-config, secure. |
| AI Model | Groq (LLaMA-3 70B) | Free tier, 500+ tokens/sec. |
| OCR (Simulated) | Google Cloud Vision | Mentioned; demo uses hardcoded result. |
| Fitness API | Google Fit REST API | OAuth 2.0, fetches daily steps. |
| Fuzzy Search | Fuse.js | Matches user-entered medicine names to DB. |
| PDF Generation | jsPDF | Creates downloadable reports. |
| Animations | Lottie-React | Body scan JSON animation. |
| PWA | Workbox / Manifest | Offline access simulation. |
| Deployment | Vercel (Frontend) + Render (Backend) | Free tiers, easy setup. |

6. Phase 0: Foundation & Environment Setup

⏱️ Duration: Day 1 (Full Day)
🎯 Goal: All services running, all API keys obtained, all data sources identified and bookmarked.

🛠️ Detailed Tasks

6.1 Development Environment

- Create vaidyasetu root folder with frontend and backend subfolders.

- Initialize Git, create .gitignore (include .env, node_modules).

- Install backend dependencies: express, mongoose, dotenv, cors, groq-sdk, multer, axios, express-rate-limit.

- Install frontend dependencies: Vite React, @clerk/clerk-react, react-router-dom, axios, @react-oauth/google, framer-motion, recharts, react-select, fuse.js, jspdf, lottie-react.

6.2 MongoDB Atlas Setup

- Create free cluster, database vaidyasetu_db.

- Create user, whitelist IP (0.0.0.0/0 for hackathon).

- Copy connection string to backend .env as MONGODB_URI.

6.3 Clerk Authentication

- Create Clerk app, enable Google OAuth.

- Copy Publishable Key and Secret Key.

- Add CLERK_SECRET_KEY to backend .env.

- Wrap frontend with ClerkProvider using Publishable Key.

6.4 Groq AI Setup

- Create Groq Cloud account, generate API key.

- Add GROQ_API_KEY to backend .env.

- Test with a simple prompt via Postman.

6.5 Google Cloud Console Setup

- Create project, enable Fitness API and Cloud Vision API.

- Configure OAuth consent screen (Testing mode, add your email as test user).

- Create OAuth 2.0 Web Application credentials.

- Add Authorized Origins: http://localhost:5173 (and later Vercel URL).

- Copy Client ID and Client Secret to backend .env as GOOGLE_CLIENT_ID and GOOGLE_CLIENT_SECRET.

6.6 Data Source Bookmarking

- Create a browser bookmarks folder "VaidyaSetu Data Sources".

- Bookmark: IMPPAT, DrugBank, ICMR, AYUSH, PubChem, CCRH, DRAVYA, Ayush Suraksha.

- Download any available CSV/PDF reports from ICMR and IMPPAT to a reference_data/ folder in your project.

6.7 PWA Configuration

- Create manifest.json in frontend public/ folder with app name, icons (use a generator).

- Add basic service worker using Workbox or a simple custom one to cache static assets.

6.8 End-to-End Test

- Frontend button → Backend /api/health → Groq test prompt → Response displayed. Confirm all connections work.

7. Phase 1: Data Curation & User Onboarding

⏱️ Duration: Day 2-3
🎯 Goal: Build the core interaction database from all 8 sources AND build the complete multi-step user profile form.

🛠️ Part A: Curate the Interaction Knowledge Base (MOST CRITICAL TASK)

7.1 Create backend/src/data/interactions.json

- Structure as an array of interaction objects.

7.2 Extract Data from Each Source

| Source | Action |
| --- | --- |
| IMPPAT | Search for "Guggul", "Giloy", "Tulsi", "Ashwagandha", "Garlic", "Turmeric". Note the phytochemicals and their molecular targets. Record mechanisms (e.g., "Guggulsterone inhibits CYP2C9"). |
| DrugBank | Search for "Warfarin", "Metformin", "Lisinopril", "Aspirin", "SSRIs". Note their mechanisms and interaction profiles. |
| PubChem | Verify the CYP enzyme inhibition data. |
| CCRH | Find "Arnica Montana" and note its antiplatelet properties. |
| AYUSH Ministry | Verify that "Guggul", "Giloy", etc. are officially recognized names. |

7.3 Populate 15-20 Entries in interactions.json

Include these mandatory fields for each entry:

- id: "INT001"

- allopathy_drug: "Warfarin"

- allopathy_aliases: ["Coumadin", "Jantoven"]

- ayurveda_herb: ["Guggul", "Commiphora mukul"]

- homeopathy_remedy: []

- severity: "high"

- effect: "Increased INR / Severe bleeding risk (internal bleeding, hemorrhagic stroke)"

- mechanism: "Guggulsterone inhibits CYP2C9 enzyme, reducing Warfarin metabolism and increasing its blood concentration. Both also have antiplatelet effects."

- recommendation: "STOP combination immediately. Consult doctor before resuming either."

- source: "IMPPAT (Guggul CYP inhibition) / DrugBank (Warfarin interactions) / PubChem"

Ensure you include examples from all three medical systems:

- Allopathy + Ayurveda: Warfarin + Guggul, Metformin + Giloy, Lisinopril + Tulsi.

- Allopathy + Homeopathy: Aspirin + Arnica Montana.

- Allopathy + Multiple Herbs: Warfarin + Garlic/Turmeric.

🛠️ Part B: Build Multi-Step Onboarding Form

7.4 Step 1: Basic Biometrics

- Age (number), Gender (select), Height (cm), Weight (kg).

- Real-time BMI using ICMR Indian cutoffs: <18.5 Underweight, 18.5-23 Normal, 23-27.5 Overweight, >27.5 Obese.

7.5 Step 2: Lifestyle

- Activity (Sedentary/Moderate/Active), Sleep (<5/5-7/7-9/>9 hrs), Stress (Low/Medium/High), Smoking (Yes/No), Alcohol (Never/Occasionally/Frequently).

7.6 Step 3: Indian Diet Specifics

- Diet Type (Veg/Non-Veg/Mixed), Sugar/Salt intake (Low/Medium/High), Junk food (Rare/Weekly/Daily), Leafy greens (Yes/No), Fruits (Yes/No).

7.7 Step 4: Allergies & Medical History

- Allergies: react-select with creatable, fuzzy search. Pre-populate with 20 common allergies.

- Medical History: Multi-select for Diabetes, Hypertension, Thyroid, Asthma, Heart Disease, None. Text field for "Other".

7.8 State Persistence & Backend Save

- Use Zustand to persist form state across steps and on refresh.

- On final submit, POST to /api/user/profile.

- Backend: Mongoose schema for UserProfile, save with Clerk userId.

8. Phase 2: AI Risk Engine & Dashboard

⏱️ Duration: Day 4
🎯 Goal: Generate personalized AI reports using Groq, informed by ICMR thresholds and rule-based scores.

🛠️ Detailed Tasks

8.1 Create Rule-Based Scoring Utility (Backend)

- Function calculatePreliminaryRisk(profile).

- Use ICMR thresholds: BMI categories as above.

- Diabetes Risk Logic: BMI points + High sugar (+20%) + Family history (+30%) + Age>45 (+10%).

- Hypertension Risk Logic: BMI points + High salt (+25%) + High stress (+15%) + Smoking (+20%) + Alcohol (+10%) + Family history (+20%).

- Anemia Risk Logic: Female (+15%) + Vegetarian (+20%) + Low leafy greens (+15%) + Fatigue symptom (+20%) + Pale skin (+15%) + Heavy periods (+25%).

8.2 Design Groq Prompt Template

- System: "You are VaidyaSetu AI, a compassionate health assistant for Indian users..."

- Input: Full user profile JSON + pre-calculated risk scores.

- Output Format Request: JSON with keys: summary, diabetes_advice, hypertension_advice, anemia_advice, general_tips, disclaimer.

8.3 Build Backend Endpoint POST /api/ai/generate-report

- Fetch user profile from MongoDB.

- Run rule-based scoring.

- Construct prompt, call Groq, parse JSON response.

- Save report to reports collection.

8.4 Build Dashboard UI

- Two-column layout.

- Left: User summary, risk gauges (Recharts), AI advice text, tips.

- Right: Placeholders for Body Scan (Lottie) and Step Tracker.

- "Regenerate Report" button.

9. Phase 3: The Signature Bridge – Interaction Checker

⏱️ Duration: Day 5-6
🎯 Goal: Build the complete medicine input → fuzzy matching → interaction detection → tiered alert → PDF flow.

🛠️ Detailed Tasks

9.1 Medicine Input UI

- Manual: Textarea for comma-separated medicines.

- Simulated Upload: File input that, on select, shows spinner then populates textarea with a hardcoded demo prescription (e.g., "Warfarin, Guggul").

9.2 Fuzzy Medicine Matching (Backend)

- Use fuse.js to create search index from all unique medicine names in interactions.json.

- Endpoint POST /api/medicine/match returns top candidates for user input.

- Frontend displays confirmation: "Did you mean: Warfarin?"

9.3 Interaction Detection Logic

- Endpoint POST /api/interaction/check.

- Iterate through interactions.json. If confirmed medicines match an allopathy drug AND an ayurveda herb/homeopathy remedy, return the interaction.

9.4 Tiered Alert UI

- No interaction: Green success card.

- Found interactions: Cards colored by severity (Red/Yellow/Blue).

- Each card shows: drugs/herbs, effect, expandable "How does this happen?" section (shows mechanism field), recommendation.

- Source tooltip: "Source: IMPPAT / DrugBank / PubChem".

9.5 AI Plain-Language Explanation

- For each found interaction, call Groq with prompt: "Explain to a patient why taking X and Y together is dangerous. Under 100 words."

- Display below clinical description.

9.6 PDF Report Generation

- "Download Interaction Report" button.

- Use jsPDF to generate branded PDF with all findings, AI explanation, and disclaimer.

9.7 Save Interaction History

- Create InteractionHistory Mongoose schema.

- Save each check with timestamp.

9.8 Simulated OCR Note

- In presentation, state: "We have integrated Google Cloud Vision for OCR; for demo stability, we simulate the result. The pipeline is fully implemented and ready."

10. Phase 4: Trust, Polish & "Wow" Features

⏱️ Duration: Day 7-8
🎯 Goal: Add all trust signals, Google Fit, voice simulation, feedback loop, and body scan.

🛠️ Detailed Tasks

10.1 Medical Disclaimer

- Add DisclaimerBanner component to footer of every page.

10.2 Feedback Loop (Active Learning)

- Under every AI advice, add 👍/👎 buttons.

- On click, POST to /api/feedback with userId, context, query, response, rating. Store in MongoDB.

10.3 Body Scan Animation

- Download free "body scan" Lottie JSON.

- Embed in dashboard right column using lottie-react.

10.4 Google Fit Step Counter

- Frontend: @react-oauth/google button with scope fitness.activity.read.

- On success, send access_token to backend.

- Backend: /api/fitness/steps calls Google Fitness API to fetch today's steps.

- Save steps to user profile in MongoDB.

- Display step card on dashboard.

- AI Enhancement: Pass step data to Groq prompt to refine activity assessment.

10.5 Voice Input Simulation

- Add microphone button next to medicine input.

- On click, play a pre-recorded 3-second audio file ("Warfarin aur Guggul").

- After playback, auto-populate textarea with "Warfarin, Guggul".

- Display toast: "Voice input detected."

10.6 User Data Export

- Add "Export My Health Data" button.

- Backend generates JSON of all user data and triggers download.

10.7 High-Risk Red Banner

- In Interaction Checker, if severity "high", show pulsing red banner: "URGENT: Consult doctor immediately."

11. Phase 5: Refinements, Compliance & Emergency Connect

⏱️ Duration: Day 9
🎯 Goal: Add doctor connect, homeopathy verification, privacy policy, delete account, ABDM mention.

🛠️ Detailed Tasks

11.1 "Find Nearby Doctor" Button

- Display when severe interaction is found.

- Opens Google Maps with search: "General Physician near me".

11.2 Homeopathy Interaction Verification

- Ensure interactions.json includes Aspirin + Arnica Montana.

- Test the flow.

11.3 Privacy Policy Page

- Create /privacy route.

- List data collected, usage, retention, user rights (DPDP Act compliance mention).

11.4 Delete Account Feature

- In profile settings, add "Delete My Data" button.

- Backend removes all user documents from MongoDB.

11.5 ABDM / ABHA Mention in Pitch

- Update scalability slide: "Future integration with ABDM and ABHA ID for seamless health record portability."

11.6 AI Symptom Chatbot (Stretch Goal)

- Floating chat icon.

- Backend /api/chat/symptom uses Groq with user profile context.

12. Phase 6: Testing, Deployment & Presentation Prep

⏱️ Duration: Day 10
🎯 Goal: Deploy, test everything, record backup video, rehearse.

🛠️ Detailed Tasks

12.1 Deployment

- Frontend: Vercel (add VITE_CLERK_PUBLISHABLE_KEY env var).

- Backend: Render (add all .env variables).

- Update frontend API base URL to deployed backend.

12.2 End-to-End Testing on Deployed Version

- Sign up, complete onboarding, view dashboard, test interaction checker, test Google Fit, test PDF download, test export.

12.3 Prepare Pre-Populated Demo Account

- Create a user with full profile to skip onboarding during presentation.

12.4 Record Backup Demo Video

- 2-minute walkthrough using Loom or OBS.

12.5 Pitch Deck Preparation (See Appendix)

- 8 slides covering problem, solution, demo, tech stack, trust, scalability.

12.6 Team Rehearsal

- Run through presentation 3+ times. Time the demo.

13. Appendix: Complete Interaction Database Template

json

{

"interactions": [

{

"id": "INT001",

"allopathy_drug": "Warfarin",

"allopathy_aliases": ["Coumadin", "Jantoven"],

"ayurveda_herb": ["Guggul", "Commiphora mukul"],

"homeopathy_remedy": [],

"severity": "high",

"effect": "Increased INR / Severe bleeding risk (internal bleeding, hemorrhagic stroke)",

"mechanism": "Guggulsterone inhibits CYP2C9 enzyme, reducing Warfarin metabolism. Additive antiplatelet effects.",

"recommendation": "STOP combination immediately. Consult doctor.",

"source": "IMPPAT / DrugBank / PubChem"

},

{

"id": "INT002",

"allopathy_drug": "Metformin",

"allopathy_aliases": ["Glucophage"],

"ayurveda_herb": ["Giloy", "Guduchi", "Tinospora cordifolia"],

"homeopathy_remedy": [],

"severity": "moderate",

"effect": "Hypoglycemia (dangerously low blood sugar)",

"mechanism": "Giloy has natural hypoglycemic effects. Combined with Metformin, blood sugar may drop too low.",

"recommendation": "Monitor blood glucose closely. Consult doctor about adjusting Metformin dosage.",

"source": "IMPPAT / DrugBank / ICMR"

},

{

"id": "INT003",

"allopathy_drug": "Aspirin",

"allopathy_aliases": ["Ecosprin", "Disprin"],

"ayurveda_herb": [],

"homeopathy_remedy": ["Arnica Montana"],

"severity": "moderate",

"effect": "Increased bruising and bleeding risk",

"mechanism": "Both Aspirin and Arnica have antiplatelet (blood-thinning) properties.",

"recommendation": "Avoid combination. Consult doctor before taking together.",

"source": "DrugBank / CCRH"

}

]

}

14. Appendix: All Groq Prompt Templates

14.1 Dashboard Report Generation Prompt

text

System: You are VaidyaSetu AI, a compassionate health assistant for Indian users. Provide personalized, culturally relevant advice. Do not diagnose. Include disclaimer.

User Profile: {profileJSON}

Preliminary Risk Scores: Diabetes {diab}%, Hypertension {hyper}%, Anemia {anem}%

Return ONLY valid JSON with keys: summary, diabetes_advice (3 tips), hypertension_advice (3 tips), anemia_advice (3 tips), general_tips (2 tips), disclaimer.

14.2 Interaction Explanation Prompt

text

System: Explain to a patient with no medical background why taking {drug} and {herb} together is dangerous. Use simple analogies. Keep under 100 words.

Return ONLY the explanation text.

14.3 Symptom Chatbot Prompt

text

System: You are a triage assistant. Given user profile {profileJSON} and symptom "{query}", suggest 3 possible lifestyle-related causes and when to see a doctor. Do not diagnose. Keep under 150 words.

15. Appendix: Pitch Deck Outline

| Slide | Content |
| --- | --- |
| 1 | Title: VaidyaSetu: Bridging Allopathy, Ayurveda & Homeopathy with AI |
| 2 | Problem: 60-70% Indians mix medicines. Warfarin + Guggul = Internal Bleeding. 2025 research calls for AI solution. |
| 3 | Solution: Three pillars - Early Disease Prediction, AI Health Companion, Interaction Bridge. |
| 4 | Live Demo: (Switch to browser, follow pre-scripted flow) |
| 5 | Tech Stack: MERN + Groq LLM + Clerk + Google Fit + MongoDB Atlas. Data sources: IMPPAT, DrugBank, ICMR, CCRH. |
| 6 | Trust & Safety: Disclaimers, tiered alerts, feedback loop (Active Learning), DPDP Act compliance, data export. |
| 7 | Scalability: API-first design. Future: RAG with MongoDB Vector Search, ABDM/ABHA integration, full OCR pipeline. |
| 8 | Impact & Ask: Preventing thousands of adverse events. First-of-its-kind in India. |

This document contains every single element you have discussed, structured for a 10-day build. You can now follow it day-by-day without missing anything. Good luck with VaidyaSetu.