⏳ VaidyaSetu Phase-Wise Development Plan (Hackathon Edition)

Overview Timeline

- Total Recommended Time: 24-30 Hours (spread over 2 days)

- Team Size: 2-4 Developers (Recommended: 1 Backend, 1 Frontend, 1 AI/Data, 1 Floater)

🔷 Phase 0: Environment Setup & Scaffolding

⏱️ Time Allocation: 1-2 Hours
🎯 Goal: Get all services running and talking to each other.

Tasks

| # | Task | Technology | Deliverable |
| --- | --- | --- | --- |
| 0.1 | Initialize Frontend Project | Vite + React | Running localhost:5173 |
| 0.2 | Initialize Backend Project | Node.js + Express | Running localhost:5000 |
| 0.3 | Setup MongoDB Atlas | MongoDB Cloud | Connection String in .env |
| 0.4 | Setup Clerk Authentication | Clerk React SDK | Google Sign-In button working |
| 0.5 | Setup Groq API Key | Groq Console | Test API call from Postman/Backend |
| 0.6 | Critical Path Test | Frontend → Backend → Groq | Successfully get "Hello World" AI response |

📦 Required NPM Packages (Install Now)

bash

# Frontend

npm install @clerk/clerk-react react-router-dom axios fuse.js

# Backend

npm install express mongoose dotenv cors groq-sdk multer

🔷 Phase 1: Core Data Collection UI (The "Patient Profile")

⏱️ Time Allocation: 4-6 Hours
🎯 Goal: Build the multi-step form that captures all user data outlined in the plan.

Tasks

| # | Task | Details | Time |
| --- | --- | --- | --- |
| 1.1 | Step 1: Basic Info | Age, Gender, Height, Weight. Auto-calculate BMI on blur. | 45 min |
| 1.2 | Step 2: Lifestyle | Activity, Sleep, Stress, Smoking, Alcohol (Radio/Select). | 45 min |
| 1.3 | Step 3: Diet (Indian Context) | Veg/Non-Veg, Sugar/Salt/Junk Food sliders. Leafy greens/fruits checkboxes. | 1 hour |
| 1.4 | Step 4: Allergy Input | Implement react-select with fuzzy search. Add manual "Add New" option. | 1.5 hours |
| 1.5 | Step 5: Medical History | Multi-select for existing diseases (Diabetes, Thyroid, etc.). | 30 min |
| 1.6 | State Management | Save all form data to LocalStorage or Zustand store to prevent loss. | 30 min |
| 1.7 | Submit Handler | POST entire profile object to /api/user/profile → Save to MongoDB. | 30 min |

💡 Hackathon Tip

- Skip complex CSS now. Use a component library like Mantine or Chakra UI. It will save you 3-4 hours of styling time.

🔷 Phase 2: AI Risk Prediction Engine (The "Brain")

⏱️ Time Allocation: 3-4 Hours
🎯 Goal: Convert form data into a meaningful risk score and report using Groq.

Tasks

| # | Task | Details | Time |
| --- | --- | --- | --- |
| 2.1 | Rule-Based Pre-Calculations | Write a utility function calculateRiskScores(profile) that returns raw scores for Diabetes/BP/Anemia based on simple logic (e.g., BMI>25 + High Sugar = 80% risk). | 1 hour |
| 2.2 | Create Groq Prompt Template | Design a prompt that injects the user profile AND the pre-calculated scores. Ask for a JSON response. | 1 hour |
| 2.3 | Backend API: /api/ai/generate-report | Endpoint that calls groq.chat.completions.create and returns structured JSON. | 1 hour |
| 2.4 | Frontend Dashboard View | Display the risk scores (Progress bars/Pie charts) and the AI-generated text advice. | 1 hour |

🧠 Sample Groq Prompt Structure

text

You are VaidyaSetu AI, an integrative health assistant.

User Profile: {JSON}

Pre-calculated Risk Indicators: {Scores}

Generate a JSON response with:

1. overall_risk: "Low/Medium/High"

2. personalized_advice: (Diet, Exercise, Lifestyle specific to Indian context)

3. disclaimer: "..."

Return ONLY valid JSON.

🔷 Phase 3: The Signature Bridge - Interaction Checker Core

⏱️ Time Allocation: 5-6 Hours
🎯 Goal: Build the feature that sets you apart from every other health app.

Tasks

| # | Task | Details | Time |
| --- | --- | --- | --- |
| 3.1 | Create Interaction DB | Create a file src/data/interactions.json. Populate with 15-20 high-risk pairs (use the Appendix from previous document). | 45 min |
| 3.2 | Manual Medicine Input UI | Simple text input where user types "Warfarin, Guggul". Parse by comma. | 1 hour |
| 3.3 | Fuzzy Search Implementation | Use fuse.js to match user input against the medicine list in interactions.json (Allopathy + Ayurveda + Homeopathy). | 1.5 hours |
| 3.4 | Interaction Logic | Write a function checkInteractions(medsArray) that loops through user meds and finds matches in the JSON. | 1 hour |
| 3.5 | Tiered Alert UI | Implement the Red/Yellow/Blue alert components. Display severity-specific message. | 1 hour |
| 3.6 | Connect to AI for Explanation | When an interaction is found, send the pair to Groq to generate a simple, patient-friendly explanation. | 45 min |

⚡ Critical Demo Path (Must Work Flawlessly)

- User types Warfarin and Guggul.

- System fuzzy matches to DB.

- System detects Severe interaction.

- Screen turns RED with a warning.

- PDF Generation (Optional for Phase 3): Add a button "Download Report" (use jsPDF). If short on time, move to Phase 4.

🔷 Phase 4: Polish, Trust & The "Wow" Factor

⏱️ Time Allocation: 4-5 Hours
🎯 Goal: Transform the prototype into a convincing, trustworthy product.

Tasks

| # | Task | Details | Time |
| --- | --- | --- | --- |
| 4.1 | Medical Disclaimer | Add fixed footer or banner to every screen. | 15 min |
| 4.2 | Feedback Loop (👍/👎) | Add component under AI advice. On click, log to console (or MongoDB). This is a judge magnet. | 30 min |
| 4.3 | PDF Report Generation | Use jsPDF to create a clean, branded report with Risk Score, Interactions, and AI Advice. | 1.5 hours |
| 4.4 | Body Scan Animation (Simulation) | Instead of complex 3D, use a Lottie animation (JSON) of a human silhouette with a scanning effect. Free files available on LottieFiles. | 1 hour |
| 4.5 | Voice Input Simulation (The Illusion) | Add a microphone button that plays a pre-recorded .mp3 of a Hindi query, then populates the search bar with text. This demonstrates accessibility intent without building Speech-to-Text. | 45 min |
| 4.6 | Prescription Upload Simulation | Create a dummy button "Upload Prescription". On click, bypass OCR and just load a hardcoded JSON array of 3 medicines. Explain during presentation: "OCR pipeline is integrated but we are using a simulated dataset for demo stability." | 30 min |

🔷 Phase 5: The "Bridge to Doctor" Feature (Stretch Goal)

⏱️ Time Allocation: 2 Hours (If ahead of schedule)
🎯 Goal: Close the loop on user journey.

Tasks

| # | Task | Details |
| --- | --- | --- |
| 5.1 | Symptom Chatbot | Simple text input. Prompt Groq: User Profile: {X}. Symptom: {Y}. Give 3 likely causes and when to see a doctor. |
| 5.2 | Find a Doctor Button | Dummy button that opens Google Maps with a search for "General Physician near me". |

📋 Hackathon Presentation Script Outline (Based on Phases)

- Slide 1 (Problem): Show the Warfarin + Guggul example. Explain 60-70% of Indians use both systems.

- Slide 2 (Solution): Introduce VaidyaSetu.

- Live Demo Flow:

  - Sign In: Clerk (Phase 0).

  - Onboarding: Fill 3 steps quickly (Phase 1).

  - Dashboard: Show BMI and "Body Scan" animation (Phase 4).

  - The Bridge: Type Warfarin and Guggul. Show the RED ALERT (Phase 3).

  - The Advice: Show Groq's simple explanation of why it's dangerous.

  - The PDF: Download the report (Phase 4).

  - The Feedback: Click 👍 (Phase 4).

- Slide 3 (Tech Stack): MERN + Groq + Clerk + MongoDB Vector Search (Future).

- Slide 4 (Scalability): API Vision (Integration with Practo/Tata 1mg).

⚠️ Hackathon Survival Checklist

- Environment Variables: .env file backed up. DO NOT COMMIT TO GITHUB.

- Hardcoded Data: Have at least 2 user profiles ready in JSON format to demo quickly if form breaks.

- Internet Fallback: Have a screenshot video of the interaction detection ready in case WiFi dies.

- Groq Rate Limits: Check free tier limits. Use console.log for responses to debug quickly.

- Time Management: Stop building new features 2 hours before submission. Use that time for:

  - Recording the walkthrough video.

  - Writing the DevPost/README.

  - Testing the deployed link (Vercel/Render).

📅 VaidyaSetu: Detailed Phase-Wise Implementation Plan

🎯 Overall Objective

Build a functional prototype within 24-30 hours that demonstrates:

- Early disease risk prediction for Diabetes, Hypertension, and Anemia.

- Herb-Drug Interaction (HDI) detection between Allopathy, Ayurveda, and Homeopathy medicines.

- Integration of real-world fitness data (steps) to enhance prediction accuracy.

🔷 Phase 0: Foundation & Environment Setup

⏱️ Duration: 2 Hours
🎯 Goal: Establish a secure, working development environment where all services can communicate.

🛠️ What You Will Do (Step-by-Step)

- Create Project Directory Structure

  - Set up two separate folders: frontend and backend.

  - Initialize both with the appropriate package managers (npm init or yarn init).

- Initialize Version Control

  - Run git init in the root folder.

  - Immediately create a .gitignore file. Add entries for node_modules, .env, .env.local, and any OS-specific files (like .DS_Store).

- Setup Backend Server

  - Install core dependencies: express, mongoose, dotenv, cors, groq-sdk, multer (for file uploads), axios.

  - Create a basic server.js file that starts an Express server on a specific port (e.g., 5000).

  - Test that the server runs without errors.

- Setup MongoDB Atlas Database

  - Create a free cluster on MongoDB Atlas.

  - Create a database named vaidyasetu.

  - Create a database user with read/write permissions.

  - Whitelist your IP address (0.0.0.0/0 for hackathon convenience, but note this for future security).

  - Copy the connection string.

- Configure Environment Variables (CRITICAL SECURITY STEP)

  - In the backend folder, create a file named .env.

  - Add the following keys (values will be added in subsequent steps):

    - MONGODB_URI

    - GROQ_API_KEY

    - CLERK_SECRET_KEY

    - GOOGLE_CLOUD_VISION_KEY (optional for Phase 4)

  - Confirm .env is listed in .gitignore.

- Setup Clerk Authentication

  - Create a Clerk account and a new application.

  - In Clerk dashboard, enable Google OAuth as a sign-in method.

  - Copy the Publishable Key and Secret Key.

  - Add the CLERK_SECRET_KEY to your backend .env file.

- Setup Groq AI Access

  - Create a Groq Cloud account and generate an API key.

  - Add the GROQ_API_KEY to your backend .env file.

  - Test the connection by writing a simple script (or using Postman) to send a prompt to Groq and receive a response.

- Setup Frontend React Application

  - Use Vite to scaffold a new React project in the frontend folder.

  - Install core dependencies: @clerk/clerk-react, react-router-dom, axios, framer-motion (for animations), chart.js or recharts (for risk visualization).

  - Configure Clerk Provider in your main App.jsx or main.jsx file using the Publishable Key.

  - Test that the Clerk sign-in modal appears when navigating to the app.

- Establish Frontend-Backend Connection

  - Configure CORS in the backend to accept requests from the frontend URL (e.g., http://localhost:5173).

  - From the frontend, make a test API call (e.g., a GET request to a /api/health endpoint) to confirm the connection works.

- Critical Path Verification

  - Perform a single, end-to-end test: Frontend button click → Backend API call → Groq AI response → Backend → Frontend display. This confirms your entire stack is operational.

⚠️ Key Considerations for Phase 0

- Do not proceed until the .env security is confirmed. Exposing keys is a common hackathon disaster.

- Use Postman or Thunder Client extensively to debug backend routes before wiring them to the frontend.

- Keep the frontend design minimal. Focus on functionality.

🔷 Phase 1: User Profile & Data Collection UI

⏱️ Duration: 5 Hours
🎯 Goal: Build the multi-step form that captures all essential user health data and stores it securely.

🛠️ What You Will Do (Step-by-Step)

- Design the Onboarding Flow

  - Decide on a multi-step wizard pattern (e.g., Steps 1 → 2 → 3 with a progress bar).

  - Plan the route: User is redirected to onboarding only on first login.

- Build Step 1: Basic Biometrics Form

  - Create input fields for: Age (number), Gender (dropdown: Male/Female/Other), Height (cm), Weight (kg).

  - Implement real-time BMI calculation that displays as the user types height and weight.

  - Add validation to ensure all fields are filled before proceeding.

- Build Step 2: Lifestyle & Habits Form

  - Create radio group or select dropdowns for:

    - Activity Level (Sedentary, Moderately Active, Active).

    - Sleep Hours (Less than 5, 5-7, 7-9, More than 9).

    - Stress Level (Low, Medium, High).

    - Smoking (Yes, No).

    - Alcohol (Never, Occasionally, Frequently).

- Build Step 3: Diet & Nutrition Form (India-Specific)

  - Create selections for:

    - Diet Type (Vegetarian, Non-Vegetarian, Eggetarian/Mixed).

    - Sugar Intake (Low, Medium, High).

    - Salt Intake (Low, Medium, High).

    - Junk Food Frequency (Rarely, Weekly, Daily).

    - Leafy Greens Consumption (Yes, No).

    - Fruit Consumption (Yes, No).

- Implement Allergy Input with Smart Features

  - Integrate a searchable dropdown component (e.g., using a library like react-select).

  - Pre-populate the dropdown with a list of common allergies (e.g., Penicillin, Sulphur, Peanuts, Gluten).

  - Enable fuzzy search so a user typing "Sulfa" can find "Sulpha Drugs."

  - Add an option for "Other" that allows free-text entry and adds it to the list.

- Add Medical History Section

  - Create a multi-select checkbox group for common chronic conditions:

    - Diabetes, Hypertension, Thyroid Disorder, Asthma, Heart Disease, None.

  - Add a text field for "Other conditions" if the user wants to specify.

- Implement State Persistence

  - Use a state management solution (React Context, Zustand, or even LocalStorage) to save form data as the user progresses.

  - This prevents data loss if the user accidentally refreshes the page.

- Build Final Submission Handler

  - Create a backend API endpoint: POST /api/user/profile.

  - This endpoint should:

    - Receive the entire profile object.

    - Associate it with the authenticated user (using Clerk's userId).

    - Save it to a MongoDB collection named users.

  - On successful save, redirect the user to the main Dashboard.

- Test the Full Flow

  - Sign up as a new user, complete all steps, and verify that the data appears in your MongoDB Atlas dashboard.

⚠️ Key Considerations for Phase 1

- Mobile Responsiveness: Use a UI library (Mantine, Chakra UI) to ensure the form looks good on mobile screens without extra CSS effort.

- Skip Over-Engineering: Do not build a complex allergy database. A simple static list of 20-30 items is sufficient for a prototype.

- Privacy: Note that health data is being collected. Ensure the user is aware that this is for the demo.

🔷 Phase 2: AI Risk Prediction & Dashboard Generation

⏱️ Duration: 4 Hours
🎯 Goal: Transform the static user profile into a dynamic, personalized health report using Groq AI.

🛠️ What You Will Do (Step-by-Step)

- Design the Dashboard Layout

  - Create a two-column layout for desktop, stacked for mobile.

  - Left side: User summary card, Risk scores (charts/progress bars), AI-generated advice text.

  - Right side: Placeholder for Body Scan Animation (to be added in Phase 4) and Step Tracker Card.

- Create Rule-Based Risk Scoring Utility

  - Write a backend function that takes the user profile and calculates preliminary risk percentages.

  - Diabetes Risk Logic Example:

    - High BMI (>25) + High Sugar Intake + Family History = High Risk (80%+).

    - Normal BMI + Low Sugar Intake = Low Risk (20%).

  - Hypertension Risk Logic Example:

    - High Salt Intake + High Stress + Smoking = High Risk.

  - Anemia Risk Logic Example:

    - Vegetarian Diet + Low Leafy Greens + Fatigue Symptoms = Moderate Risk.

  - Purpose: This provides a baseline. Groq will refine this with natural language.

- Build the Groq Prompt Template

  - Design a structured prompt that includes:

    - A clear instruction: "You are VaidyaSetu AI, a helpful health assistant for Indian users."

    - The user's full profile JSON.

    - The pre-calculated risk scores.

    - A request for specific output: "Provide a friendly summary, 3 personalized diet tips, 3 lifestyle tips, and a disclaimer."

  - Request the output in JSON format to make parsing easy on the frontend.

- Create Backend Endpoint: /api/ai/generate-report

  - This endpoint will:

    - Fetch the user's profile from MongoDB.

    - Run the rule-based scoring.

    - Call the Groq API with the structured prompt.

    - Parse the JSON response from Groq.

    - Return the full report object to the frontend.

- Build Frontend Dashboard Components

  - Risk Visualization: Use a library like recharts to create semi-circle gauges or progress bars for Diabetes, Hypertension, and Anemia risk.

  - AI Advice Card: Display the text generated by Groq. Include the disclaimer prominently.

  - Actionable Tips List: Parse the tips from Groq's JSON and display them as bullet points.

- Implement "Regenerate Report" Feature

  - Add a button that allows the user to trigger a fresh report generation (useful if they later update their profile or add steps).

⚠️ Key Considerations for Phase 2

- Prompt Engineering is Critical: Spend time testing the Groq prompt in the Groq Playground before coding the backend. Ensure the output is consistently valid JSON.

- Fallback Handling: If Groq fails or times out, display the rule-based scores and a generic message rather than crashing.

- Disclaimer: Include the disclaimer everywhere: "This is an AI risk assessment, not a medical diagnosis."

🔷 Phase 3: The Signature Feature – Herb-Drug Interaction Checker

⏱️ Duration: 6 Hours
🎯 Goal: Build the core unique selling proposition of VaidyaSetu.

🛠️ What You Will Do (Step-by-Step)

- Curate the Interaction Knowledge Base

  - Create a file named interactions.json in your backend.

  - Manually define 15-20 high-priority Herb-Drug pairs based on Indian context.

  - Structure each entry with:

    - allopathy_drug: String (e.g., "Warfarin").

    - ayurveda_herb: Array (e.g., ["Guggul", "Garlic"]).

    - severity: String ("high", "moderate", "low").

    - effect: String (e.g., "Increased bleeding risk").

    - recommendation: String (e.g., "Consult doctor immediately").

  - Include aliases (e.g., "Acetaminophen" = "Paracetamol").

- Build the Medicine Input UI

  - Create a new page or modal titled "Check Medicine Interactions."

  - Provide two input methods:

    - Manual Entry: A text area where the user can type medicine names separated by commas.

    - Simulated Upload: A file upload button. For the hackathon, you can mock this: clicking upload triggers a pre-defined list to appear, demonstrating the idea of OCR without the full complexity.

- Implement Fuzzy Medicine Name Matching

  - Use a library like fuse.js on the backend.

  - Create a search index from your interactions.json file (extracting all unique drug and herb names).

  - When the user submits a list, run fuzzy search to find the closest match for each input (threshold ~0.6).

  - Return the standardized names to the frontend and ask for confirmation: "Did you mean Warfarin and Guggul?"

- Develop the Interaction Detection Logic

  - Write a function that takes the confirmed, standardized list of medicines.

  - Loop through each pair and check against the interactions.json database.

  - If a match is found, retrieve the severity and details.

- Build the Tiered Alert UI Component

  - Create three distinct visual styles:

    - 🔴 Severe (Red): Large warning icon, red background/border. Text: "STOP - Dangerous Combination."

    - 🟡 Moderate (Yellow): Caution icon. Text: "Monitor Closely."

    - 🔵 Potential (Blue): Info icon. Text: "Mild Interaction - Be Aware."

  - Display the specific explanation text (e.g., "Warfarin and Guggul both thin the blood...").

- Generate AI Explanation for Found Interactions

  - When an interaction is detected, send the pair (e.g., "Warfarin and Guggul") to Groq.

  - Use a specific prompt: "Explain to a patient with no medical background why taking Warfarin and Guggul together is dangerous. Keep it under 100 words."

  - Display this plain-language explanation alongside the clinical alert.

- Create the "Safe" State

  - If no interactions are found, display a Green Success Message: "No known interactions found between these medicines. Continue monitoring."

- Integrate PDF Report Generation

  - Add a button: "Download Interaction Report."

  - Use a library like jsPDF to generate a clean PDF containing:

    - Date and User Name.

    - List of medicines checked.

    - Any interactions found with severity.

    - AI-generated explanation.

    - Medical disclaimer.

⚠️ Key Considerations for Phase 3

- Accuracy over Breadth: A small, accurate database of 15 dangerous pairs is much better than a huge, inaccurate one.

- Demo Path: Pre-script the demo for the judges: "Let's check Warfarin and Guggul." This guarantees you hit a "Severe" alert.

🔷 Phase 4: Polish, Trust & The "Wow" Factor

⏱️ Duration: 5 Hours
🎯 Goal: Transform the prototype into a convincing, trustworthy, and memorable product.

🛠️ What You Will Do (Step-by-Step)

4.1: Add Medical Disclaimer (15 min)

- Add a fixed footer or banner component to every page of the app.

- Text: "⚠️ VaidyaSetu is an AI-powered educational tool. It does not provide medical diagnoses. Always consult a qualified healthcare professional before making changes to your medication or lifestyle."

4.2: Implement Feedback Loop (30 min)

- Under every piece of AI-generated advice (Dashboard and Interaction Checker), add two buttons: 👍 Helpful and 👎 Not Helpful.

- On click, send a simple POST request to /api/feedback with the userId, query, response, and rating.

- Store this in a feedback collection in MongoDB.

- Why this matters: This signals to judges that you understand Active Learning and AI improvement lifecycles.

4.3: Add Body Scan Animation (1 Hour)

- Visit LottieFiles and search for "body scan," "medical scan," or "human silhouette."

- Download a free JSON animation file.

- Use the lottie-react or lottie-web library to embed the animation in the right column of the dashboard.

- Alternative: If you cannot find a suitable animation, use a CSS-based pulsating silhouette (a simple div with a gradient border that pulses).

4.4: Integrate Google Fit Step Counter (1.5 Hours)

- Google Cloud Console Setup:

  - Enable the Fitness API.

  - Configure the OAuth consent screen (set to "Testing" mode).

  - Create OAuth 2.0 credentials for a Web Application.

  - Add http://localhost:5173 to Authorized JavaScript Origins.

- Frontend Implementation:

  - Install @react-oauth/google.

  - Create a "Connect Google Fit" button on the dashboard.

  - On click, trigger the Google OAuth flow requesting fitness.activity.read scope.

  - On successful authorization, retrieve the access_token.

- Backend Implementation:

  - Create endpoint /api/fitness/steps that accepts the access_token.

  - Make a server-to-server request to the Google Fitness API to fetch the current day's step count.

  - Save the step count to the user's profile in MongoDB.

  - Return the step count to the frontend.

- UI Update:

  - Replace the "Connect" button with a display card showing: Today's Steps: 8,432.

- AI Enhancement:

  - Modify the Phase 2 report generation logic. If step data exists, pass it to Groq to refine the activity assessment.

4.5: Add Voice Input Simulation (45 min)

- In the Medicine Input screen, add a Microphone Icon button.

- Do not build a full Speech-to-Text engine.

- Instead, when the microphone is clicked, play a pre-recorded 3-second audio clip (e.g., a voice saying "Warfarin aur Guggul").

- After the audio plays, auto-populate the search box with the text "Warfarin, Guggul."

- Purpose: This is a powerful vision demo. It shows you have designed for accessibility and Indian language support without requiring weeks of development.

4.6: Simulate Prescription Upload OCR (30 min)

- On the Medicine Input screen, have a file upload button.

- When the user selects an image file, do not call Google Vision API (due to hackathon time constraints and stability).

- Instead, immediately display a loading spinner for 2 seconds, then populate the medicine list with a hardcoded demo prescription result (e.g., "Azithromycin, Paracetamol, Pantoprazole").

- Explain in the presentation: "We have integrated Google Cloud Vision API for OCR, but for this stable demo, we are simulating the response to ensure reliability." Judges appreciate this transparency.

⚠️ Key Considerations for Phase 4

- Time Management: If you are running behind, drop the Body Scan animation. The Step Counter and Feedback Loop are higher value.

- OAuth Scopes: Be very careful with Google Fit scopes. Only request activity.read. Do not request sensitive scopes (like location or heart rate) as this requires a lengthy Google verification process.

🔷 Phase 5: Stretch Goals & Doctor Connection

⏱️ Duration: 2 Hours (Only if ahead of schedule)
🎯 Goal: Add features that close the user journey loop.

🛠️ What You Will Do (Step-by-Step)

5.1: AI Symptom Chatbot (1.5 Hours)

- Create a floating chat icon or a dedicated "Ask VaidyaSetu" page.

- Build a simple text input and message display area.

- Backend endpoint: /api/chat/symptom.

- Groq Prompt Structure:

  - System: "You are a triage assistant. Given the user's profile {JSON} and their symptom '{Symptom}', suggest 3 possible lifestyle causes and when they should see a doctor. Do not diagnose."

- Display the response in a chat bubble format.

5.2: "Find a Doctor" Button (30 min)

- When the user is in the Interaction Checker or Symptom Chat, and the risk is High, display a button: "Find a Doctor Near Me".

- Clicking the button opens a new tab to Google Maps with a pre-filled search query: "General Physician near me" or "Cardiologist near me".

- Purpose: This demonstrates you are not trying to replace doctors; you are bridging the gap.

🔷 Phase 6: Pre-Submission Checklist & Demo Rehearsal

⏱️ Duration: 2 Hours
🎯 Goal: Ensure the prototype is stable, the presentation is polished, and you have backups.

🛠️ What You Will Do (Step-by-Step)

- Environment Variable Audit

  - Confirm .env is in .gitignore.

  - Confirm no hardcoded keys are in the frontend code.

  - Check that MongoDB Atlas IP whitelist allows access (0.0.0.0/0 is fine for demo day).

- Deploy the Application

  - Frontend: Deploy to Vercel or Netlify. Update the backend URL environment variable.

  - Backend: Deploy to Render or Railway. Add all environment variables to the hosting platform.

  - Test the deployed version thoroughly.

- Prepare Demo Data (Dry Run)

  - Create two test user accounts.

  - Pre-populate one profile completely (so you don't have to fill the form live).

  - Pre-check the "Warfarin + Guggul" interaction to ensure it returns the Red Alert.

- Record a Backup Demo Video

  - Use a screen recorder (like Loom or OBS) to record a 2-minute walkthrough of the app.

  - If the WiFi dies or the live demo crashes, you can play this video. This is a professional safety net.

- Prepare the Pitch Deck

  - Slide 1: Problem (The 60% statistic, The Warfarin/Guggul example).

  - Slide 2: Solution (VaidyaSetu bridges Allopathy + Ayurveda).

  - Slide 3: Tech Stack (MERN + Groq + Clerk + Google Fit).

  - Slide 4: Scalability (API Vision, ABDM Integration).

  - Slide 5: Live Demo (Switch to browser).

- Final Code Commit

  - Commit all changes with a clear message: "Final Hackathon Submission".

  - Push to a Private GitHub repository (you can make it public after the event).

🌉 VaidyaSetu: The Complete 10-Day Phase-Wise Implementation Plan

📅 Timeline Overview (10 Days)

| Phase | Focus | Duration | Key Deliverable |
| --- | --- | --- | --- |
| Phase 0 | Foundation & Environment | Day 1 (Full Day) | Working dev environment, all services connected |
| Phase 1 | User Profile & Onboarding | Day 2-3 | Multi-step form, data saved to MongoDB |
| Phase 2 | AI Risk Prediction & Dashboard | Day 4 | Personalized health report with Groq |
| Phase 3 | Core Bridge: Interaction Checker | Day 5-6 | Herb-Drug interaction detection with tiered alerts |
| Phase 4 | Trust, Polish & "Wow" Features | Day 7-8 | Step counter, voice demo, PDF, feedback loop, PWA |
| Phase 5 | Refinements & Emergency Connect | Day 9 | Doctor finder, explainability, data export, homeopathy |
| Phase 6 | Testing, Deployment & Rehearsal | Day 10 | Live URL, backup video, pitch deck |

🔷 Phase 0: Foundation & Environment Setup

⏱️ Duration: Day 1 (Full Day)
🎯 Goal: Establish a secure, fully connected development environment with all external services configured.

🛠️ Detailed Tasks

0.1 Project Initialization & Structure

- Create a root project folder named vaidyasetu.

- Inside, create two separate folders: frontend and backend.

- Initialize frontend with Vite + React.

- Initialize backend with Node.js + Express.

- Initialize Git repository in root folder.

- Immediately create a .gitignore file with entries for node_modules, .env, .env.local, .DS_Store, and any OS-specific files.

0.2 Backend Core Dependencies Installation

- Navigate to backend folder and install:

  - express - Web framework

  - mongoose - MongoDB ODM

  - dotenv - Environment variable management

  - cors - Cross-origin resource sharing

  - groq-sdk - Groq AI client

  - multer - File upload handling

  - axios - HTTP requests to external APIs

  - express-rate-limit - API rate limiting (for future API tier)

- Create a basic server.js that starts an Express server on port 5000.

- Test that the server runs without errors using node server.js or nodemon.

0.3 MongoDB Atlas Setup

- Create a free MongoDB Atlas account.

- Create a new cluster (free tier is sufficient).

- Create a database named vaidyasetu_db.

- Create a database user with read/write privileges.

- Whitelist your IP address (use 0.0.0.0/0 temporarily for hackathon ease, but note security implications).

- Copy the connection string.

- Add MONGODB_URI to backend .env file.

- Test connection by writing a simple Mongoose connection script.

0.4 Environment Variables Configuration (CRITICAL)

- In backend folder, create a file named .env.

- Add the following keys (values to be obtained in subsequent steps):

  - MONGODB_URI

  - GROQ_API_KEY

  - CLERK_SECRET_KEY

  - GOOGLE_CLIENT_ID (for Google Fit)

  - GOOGLE_CLIENT_SECRET (for Google Fit)

  - GOOGLE_CLOUD_VISION_KEY (optional, for Phase 4 simulation)

- Confirm .env is listed in .gitignore.

- Create a .env.example file with placeholder values (safe to commit) for team reference.

0.5 Clerk Authentication Setup

- Create a Clerk account and a new application.

- In Clerk dashboard, navigate to "User & Authentication" → "Social Connections".

- Enable Google as a sign-in provider.

- Copy the Publishable Key and Secret Key.

- Add CLERK_SECRET_KEY to backend .env file.

- Note the Publishable Key for frontend use.

0.6 Groq AI Access Configuration

- Create a Groq Cloud account.

- Generate an API key from the console.

- Add GROQ_API_KEY to backend .env file.

- Test the key using Groq Playground or a simple Node script to confirm connectivity and response.

0.7 Google Cloud Console Setup (For Phase 4 Features)

- Create a new project in Google Cloud Console.

- Enable the following APIs:

  - Fitness API (for step counter integration)

  - Cloud Vision API (optional, for OCR simulation)

- Configure OAuth consent screen:

  - Set user type to "External".

  - Set publishing status to "Testing".

  - Add your email as a test user.

- Create OAuth 2.0 credentials:

  - Application type: Web Application.

  - Authorized JavaScript Origins: http://localhost:5173 (and later your deployed frontend URL).

  - Authorized Redirect URIs: http://localhost:5173 (or your OAuth callback route).

- Copy the Client ID and Client Secret.

- Add GOOGLE_CLIENT_ID and GOOGLE_CLIENT_SECRET to backend .env.

0.8 Frontend Core Dependencies Installation

- Navigate to frontend folder and install:

  - @clerk/clerk-react - Authentication UI and hooks

  - react-router-dom - Client-side routing

  - axios - API requests to backend

  - @react-oauth/google - Google OAuth for Fit integration

  - framer-motion - Smooth animations (body scan effect)

  - recharts or chart.js - Risk visualization charts

  - react-select - Searchable dropdown for allergies

  - fuse.js - Fuzzy search for medicine matching

  - jspdf - PDF report generation

  - lottie-react - JSON-based animations (body scan)

- Configure Clerk Provider in main.jsx or App.jsx using the Publishable Key.

- Wrap the application with ClerkProvider.

0.9 Frontend-Backend Connection & CORS

- In backend server.js, configure CORS to accept requests from http://localhost:5173.

- Create a simple test endpoint: GET /api/health that returns { status: "ok" }.

- From frontend, make an API call to this endpoint using axios to confirm connection.

0.10 Critical Path End-to-End Test

- Perform a single, full-stack test:

  - Frontend button click → triggers API call.

  - Backend receives request → calls Groq API with a simple prompt.

  - Groq returns response → backend sends to frontend.

  - Frontend displays response.

- This confirms the entire pipeline is operational before building features.

0.11 PWA Configuration (Progressive Web App)

- In the frontend folder, create a manifest.json file with app name, icons, and theme colors.

- Add a basic service worker using workbox-webpack-plugin or a simple custom service worker to cache static assets.

- Register the service worker in index.html or main.jsx.

- Test that the app shows "Install App" prompt in Chrome.

- Purpose: Demonstrates accessibility and offline-first thinking for users in areas with poor connectivity.

⚠️ Phase 0 Key Considerations

- Do not proceed until the .env security is verified. Never commit keys.

- Use Postman or Thunder Client to test backend routes independently before wiring frontend.

- Keep the frontend UI minimal during this phase; functionality first.

- Verify all third-party service quotas (Groq free tier, Clerk free tier, Google Cloud free tier).

🔷 Phase 1: User Profile & Multi-Step Onboarding

⏱️ Duration: Day 2-3
🎯 Goal: Build the complete data collection flow that captures all user health information and stores it securely in MongoDB.

🛠️ Detailed Tasks

1.1 Design Multi-Step Form Architecture

- Plan a 4-step wizard with a visual progress indicator.

- Steps:

  - Basic Biometrics

  - Lifestyle & Habits

  - Diet & Nutrition (India-specific)

  - Allergies & Medical History

- Use React state management (Context API or Zustand) to persist form data across steps.

- On final submission, send all data to backend in a single payload.

1.2 Step 1: Basic Biometrics Form

- Fields to include:

  - Age: Number input (min 18, max 100)

  - Gender: Dropdown (Male, Female, Other)

  - Height: Number input with "cm" label

  - Weight: Number input with "kg" label

- Real-time BMI Calculation:

  - As user types height and weight, calculate BMI using formula: weight (kg) / (height (m))².

  - Display BMI value and category (Underweight, Normal, Overweight, Obese) using Indian BMI cutoffs (<18.5, 18.5-23, 23-27.5, >27.5).

- Add validation: all fields required, height between 100-250 cm, weight between 30-200 kg.

1.3 Step 2: Lifestyle & Habits Form

- Fields to include (use radio groups or select dropdowns):

  - Activity Level: Sedentary, Moderately Active, Active

  - Sleep Hours: Less than 5, 5-7, 7-9, More than 9

  - Stress Level: Low, Medium, High

  - Smoking: Yes, No

  - Alcohol Consumption: Never, Occasionally, Frequently

- Include brief educational tooltips explaining why each question matters for disease risk.

1.4 Step 3: Diet & Nutrition (India-Specific)

- Fields to include:

  - Diet Type: Vegetarian, Non-Vegetarian, Eggetarian/Mixed

  - Sugar Intake: Low, Medium, High

  - Salt Intake: Low, Medium, High

  - Junk Food Frequency: Rarely, Weekly, Daily

  - Leafy Greens Consumption: Yes, No

  - Fruit Consumption: Yes, No

- Why these matter:

  - Vegetarian diet increases anemia risk (B12/Iron deficiency).

  - High salt intake directly correlates with hypertension in Indian population.

  - Leafy greens and fruits are protective factors.

1.5 Step 4: Allergies & Medical History

- Allergies Input (Smart Component):

  - Use react-select with isSearchable and isCreatable props.

  - Pre-populate options with 20-30 common allergies: Penicillin, Sulpha Drugs, Peanuts, Gluten, Lactose, Dust, Pollen, etc.

  - Enable fuzzy search so "Sulfa" finds "Sulpha Drugs".

  - Allow user to add custom allergies not in list.

  - Store as array of strings.

- Medical History:

  - Multi-select checkbox group for existing conditions:

    - Diabetes

    - Hypertension

    - Thyroid Disorder

    - Asthma

    - Heart Disease

    - None

  - Text input for "Other conditions" (free text).

1.6 State Persistence & Navigation

- Save form data to localStorage after each step change.

- On page refresh, check localStorage and restore state.

- Provide "Back" and "Next" navigation buttons.

- On final step, show "Submit" button.

1.7 Backend Endpoint: POST /api/user/profile

- Create a Mongoose schema for UserProfile:

  - clerkUserId (String, required, unique)

  - basicInfo (Object: age, gender, height, weight, bmi)

  - lifestyle (Object: activity, sleep, stress, smoking, alcohol)

  - diet (Object: type, sugar, salt, junkFood, leafyGreens, fruits)

  - allergies (Array of strings)

  - medicalHistory (Object: conditions array, otherConditions string)

  - createdAt (Date)

  - updatedAt (Date)

- Endpoint logic:

  - Receive profile data and Clerk user ID from frontend.

  - Use findOneAndUpdate with upsert: true to create or update profile.

  - Return success status and saved profile.

1.8 Post-Submission Redirect & Dashboard Entry

- On successful profile save, redirect user to /dashboard.

- In dashboard, fetch the saved profile and display a welcome message.

- If profile is incomplete (edge case), redirect back to onboarding.

⚠️ Phase 1 Key Considerations

- Use a UI component library (Mantine, Chakra UI) to speed up form development and ensure mobile responsiveness.

- Skip building a complex allergy database; 20-30 static items are sufficient.

- Include a privacy notice on the first step: "Your health data is stored securely and used only for risk assessment."

- Test the full flow with multiple test users to ensure data persists correctly.

🔷 Phase 2: AI Risk Prediction & Personalized Dashboard

⏱️ Duration: Day 4
🎯 Goal: Transform the static user profile into a dynamic, AI-generated health report with risk scores and actionable recommendations.

🛠️ Detailed Tasks

2.1 Dashboard Layout Design

- Create a responsive two-column layout:

  - Left Column: User summary card, risk scores visualization, AI-generated advice text, actionable tips.

  - Right Column: Placeholder for Body Scan Animation (to be added in Phase 4) and Step Tracker Card (to be added in Phase 4).

- For mobile, stack columns vertically.

2.2 Rule-Based Risk Scoring Engine (Backend Utility)

- Create a utility function calculatePreliminaryRisk(profile) that returns raw percentages for Diabetes, Hypertension, and Anemia.

- Diabetes Risk Logic:

  - Base risk from BMI: <23 (10%), 23-27.5 (30%), >27.5 (50%).

  - Add points for: High sugar intake (+20%), Family history (+30%), Age >45 (+10%).

  - Cap at 95%.

- Hypertension Risk Logic:

  - Base risk from BMI: <23 (10%), 23-27.5 (25%), >27.5 (40%).

  - Add points for: High salt intake (+25%), High stress (+15%), Smoking (+20%), Alcohol (+10%), Family history (+20%).

  - Cap at 95%.

- Anemia Risk Logic:

  - Base risk: Female gender (15%), Vegetarian diet (20%), Low leafy greens (15%).

  - Add points for: Fatigue symptom (+20%), Pale skin (+15%), Heavy periods (+25%).

  - Cap at 95%.

- Purpose: This provides a baseline that Groq will refine with natural language explanations.

2.3 Groq Prompt Template Design

- Create a structured prompt with the following sections:

  - System Instruction: "You are VaidyaSetu AI, a compassionate health assistant for Indian users. Your goal is to provide personalized, culturally relevant health advice based on the user's profile and preliminary risk scores. Do not provide medical diagnoses. Always include a disclaimer."

  - User Profile JSON: The entire user profile object.

  - Preliminary Risk Scores: The calculated percentages.

  - Output Format Request: Request a JSON response with specific keys:

    - summary: A friendly 2-3 sentence overview.

    - diabetes_advice: 3 specific tips related to diet/lifestyle.

    - hypertension_advice: 3 specific tips.

    - anemia_advice: 3 specific tips.

    - general_tips: 2 overall wellness suggestions.

    - disclaimer: The mandatory medical disclaimer.

- Test the prompt in Groq Playground to ensure consistent JSON output.

2.4 Backend Endpoint: POST /api/ai/generate-report

- Endpoint logic:

  - Fetch user profile from MongoDB using Clerk user ID.

  - Run rule-based scoring utility to get preliminary risk scores.

  - Construct the Groq prompt with profile and scores.

  - Call Groq API using the SDK.

  - Parse the JSON response (handle potential parsing errors gracefully).

  - Save the generated report to MongoDB (optional, for history).

  - Return the full report object to frontend.

2.5 Frontend Dashboard Components

- Risk Visualization:

  - Use recharts to create three semi-circle gauge charts or progress bars labeled "Diabetes Risk," "Hypertension Risk," "Anemia Risk."

  - Color-code: Green (<30%), Yellow (30-60%), Red (>60%).

- AI Advice Card:

  - Display the summary text prominently.

  - Render the specific tips as expandable accordions or bullet lists.

  - Display the disclaimer at the bottom in small, italicized font.

- Regenerate Report Button:

  - Allow user to manually trigger a fresh report generation (useful after updating profile or connecting fitness data).

2.6 Integrate Step Data into AI Prompt (Preparation for Phase 4)

- Modify the calculatePreliminaryRisk function to accept an optional stepCount parameter.

- If step data exists (from Google Fit integration in Phase 4):

  - Adjust activity level: <5,000 steps = Low Active, 5,000-10,000 = Moderate, >10,000 = High.

  - Update the prompt to note: "The user self-reported being [X] but actual step count from Google Fit is [Y] steps/day. Adjust recommendations accordingly."

- For Phase 2, this parameter can be null; the logic will gracefully fall back to self-reported activity.

⚠️ Phase 2 Key Considerations

- Prompt Engineering Time: Spend at least 1 hour testing and refining the Groq prompt. Consistent JSON output is critical.

- Fallback Handling: If Groq fails or times out, display the rule-based scores and a generic message: "Our AI is temporarily unavailable. Here are your baseline risk estimates."

- Disclaimer Placement: Ensure the disclaimer appears on both the dashboard and any generated PDF reports.

🔷 Phase 3: The Signature Bridge – Herb-Drug Interaction Checker

⏱️ Duration: Day 5-6
🎯 Goal: Build the core unique selling proposition—detecting dangerous combinations of Allopathy, Ayurveda, and Homeopathy medicines.

🛠️ Detailed Tasks

3.1 Curate the Interaction Knowledge Base (JSON File)

- Create a file in backend: src/data/interactions.json.

- Manually define 15-20 high-priority Herb-Drug pairs specific to Indian context.

- Required fields for each entry:

  - id: Unique identifier (string).

  - allopathy_drug: String (e.g., "Warfarin").

  - allopathy_aliases: Array of strings (e.g., ["Coumadin", "Jantoven"]).

  - ayurveda_herb: Array of strings (e.g., ["Guggul", "Commiphora mukul"]).

  - homeopathy_remedy: Array of strings (optional, e.g., ["Arnica Montana"]).

  - severity: String ("high", "moderate", "low").

  - effect: String (e.g., "Increased INR / Severe Bleeding Risk").

  - mechanism: String (e.g., "Guggul inhibits CYP2C9 enzyme, reducing Warfarin metabolism").

  - recommendation: String (e.g., "STOP combination immediately. Consult doctor before resuming.").

  - source: String (e.g., "IMPPAT / DrugBank").

- Include at least one Homeopathy example:

  - Allopathy: "Aspirin"

  - Homeopathy: "Arnica Montana"

  - Effect: "Increased bruising and bleeding risk due to additive antiplatelet effects."

- Include examples from all risk tiers:

  - Severe: Warfarin + Guggul, Warfarin + Garlic, Warfarin + Turmeric.

  - Moderate: Metformin + Giloy, Lisinopril + Tulsi.

  - Low/Potential: Sedatives + Ashwagandha.

3.2 Build Medicine Input UI (Two Methods)

- Create a new page or modal: /check-interaction.

- Method 1: Manual Entry

  - Provide a large text area with placeholder: "Enter medicine names separated by commas (e.g., Warfarin, Guggul, Metformin)".

  - Add a "Check Interactions" button.

- Method 2: Simulated Prescription Upload

  - Add a file upload button (accepts images: JPG, PNG).

  - For hackathon demo: Do NOT implement full OCR. Instead:

    - On file selection, show a loading spinner for 2 seconds.

    - Populate the text area with a pre-defined demo prescription: "Azithromycin, Paracetamol, Pantoprazole" (or a list that triggers a known interaction).

    - In presentation, explain: "We have integrated Google Cloud Vision for OCR; for demo stability, we are showing a simulated result."

3.3 Implement Fuzzy Medicine Name Matching

- Install and configure fuse.js on the backend.

- Create a searchable index from interactions.json by extracting all unique drug names, herb names, and their aliases.

- When user submits a list of medicines:

  - Split the input by commas, trim whitespace, convert to lowercase.

  - For each input term, run fuzzy search against the index with threshold 0.6.

  - Return the best match (or top 3 candidates if ambiguous).

  - Send candidates back to frontend for user confirmation: "Did you mean: Warfarin?"

- After user confirms, use the standardized names for interaction checking.

3.4 Interaction Detection Logic

- Write a function checkInteractions(confirmedMedicines) that:

  - Iterates through all entries in interactions.json.

  - For each entry, checks if any confirmed medicine matches an allopathy_drug (or alias) AND any confirmed medicine matches an ayurveda_herb or homeopathy_remedy.

  - If match found, push the entry to results array.

  - Return all matched interactions, sorted by severity (high first).

3.5 Build Tiered Alert UI Component

- Create a results display area that renders differently based on found interactions.

- If no interactions found:

  - Display a green success card: "✅ No known interactions detected between these medicines. Continue monitoring your health and consult your doctor if you experience unusual symptoms."

- If interactions found:

  - Render each interaction in a separate card with:

    - Color-coded header:

      - 🔴 Severe: Red background, white text, warning icon.

      - 🟡 Moderate: Yellow background, dark text, caution icon.

      - 🔵 Potential: Blue background, white text, info icon.

    - Description: The effect field.

    - Mechanism (Expandable): The mechanism field, hidden under a "🔬 How does this happen?" accordion. This fulfills the AI explainability refinement.

    - Recommendation: The recommendation field, displayed prominently.

    - Source Citation: A small info icon that shows tooltip: "Source: IMPPAT / DrugBank pharmacological data."

- Emergency Connect Button (Refinement):

  - If any interaction has severity "high", display a prominent red button: "Find Nearby Doctor".

  - Clicking this button opens Google Maps in a new tab with a pre-filled search for "General Physician near me" or "Cardiologist near me".

3.6 AI-Generated Plain-Language Explanation

- When an interaction is detected, send the pair (e.g., "Warfarin and Guggul") to Groq with a specific prompt:

  - "Explain to a patient with no medical background why taking Warfarin and Guggul together is dangerous. Keep it under 100 words. Use simple analogies."

- Display this AI-generated explanation below the clinical description to make it user-friendly.

3.7 PDF Report Generation for Interaction Check

- Add a button: "Download Interaction Report (PDF)".

- Use jsPDF to generate a clean, branded PDF containing:

  - Header: "VaidyaSetu Interaction Report"

  - Date and User Name.

  - List of medicines checked.

  - Detailed findings for each interaction (severity, effect, recommendation).

  - AI-generated plain-language explanation.

  - Medical disclaimer.

- Provide a "Share Report" option (simulated or using Web Share API).

3.8 Save Interaction History

- Create a Mongoose schema for InteractionHistory:

  - userId (String)

  - medicinesChecked (Array)

  - interactionsFound (Array)

  - timestamp (Date)

- Save each check to MongoDB for future reference and to demonstrate data tracking capabilities.

⚠️ Phase 3 Key Considerations

- Accuracy over Breadth: A small, meticulously curated database of 15-20 dangerous pairs is far more impressive than a large, inaccurate one.

- Pre-Scripted Demo Path: For the presentation, pre-test the input "Warfarin, Guggul" to guarantee a Severe alert with all components working.

- Homeopathy Inclusion: Ensure at least one homeopathy example is in the database and test it.

- Explainability: The expandable mechanism section adds significant educational value and demonstrates scientific rigor.

🔷 Phase 4: Trust, Polish & "Wow" Factor Features

⏱️ Duration: Day 7-8
🎯 Goal: Transform the functional prototype into a polished, trustworthy, and memorable product that stands out to judges.

🛠️ Detailed Tasks

4.1 Mandatory Medical Disclaimer (Every Screen)

- Create a reusable DisclaimerBanner component.

- Insert it into the footer of every page (Dashboard, Interaction Checker, Profile).

- Text: "⚠️ VaidyaSetu is an AI-powered educational tool. It does not provide medical diagnoses. Always consult a qualified healthcare professional before making changes to your medication or lifestyle."

- In PDF reports, include the disclaimer at the bottom of every page.

4.2 High-Risk Red Banner (Contextual)

- In the Interaction Checker, if severity "high" is detected, display a full-width, pulsing red banner at the top of the screen:

  - "🚨 URGENT: Potentially dangerous combination detected. Do not take these together without consulting a doctor immediately."

4.3 Evidence Traceability Tooltips

- Next to each interaction result, add a small "ⓘ" icon.

- On hover or click, show a tooltip: "Source: This interaction is documented in IMPPAT (Indian Medicinal Plants Database) and DrugBank pharmacological interaction data."

- This builds scientific credibility.

4.4 Active Learning Feedback Loop (👍/👎)

- Under every piece of AI-generated advice (Dashboard report and Interaction Checker explanation), add two buttons: 👍 Helpful and 👎 Not Helpful.

- On click, send a POST request to /api/feedback with payload:

  - userId

  - context (e.g., "dashboard_report" or "interaction_check")

  - query (the prompt or medicines)

  - response (the AI output)

  - rating ("helpful" or "not_helpful")

  - timestamp

- Store in a feedback collection in MongoDB.

- Purpose: Demonstrates understanding of Human-in-the-Loop AI improvement and provides a foundation for future model fine-tuning.

4.5 Body Scan Animation (Visual Engagement)

- Visit LottieFiles and search for "body scan," "medical scan," or "human silhouette with scanning effect."

- Download a free JSON animation file.

- Use the lottie-react library to embed the animation in the right column of the dashboard.

- Configure animation to loop continuously.

- Alternative if no suitable Lottie found: Create a CSS-based silhouette using a simple div with a gradient border that animates (pulsing or rotating effect).

4.6 Google Fit Step Counter Integration

- Frontend Implementation:

  - Install @react-oauth/google and wrap the necessary part of the app with GoogleOAuthProvider using the Google Client ID.

  - Create a ConnectGoogleFit component with a button.

  - On click, use useGoogleLogin hook with scope: https://www.googleapis.com/auth/fitness.activity.read.

  - On successful authentication, receive access_token.

  - Send access_token to backend endpoint /api/fitness/steps.

  - On receiving step count, update UI to display steps and store in user profile.

- Backend Implementation:

  - Create endpoint /api/fitness/steps that accepts access_token.

  - Make a server-to-server POST request to Google Fitness API:

    - URL: https://www.googleapis.com/fitness/v1/users/me/dataset:aggregate

    - Headers: Authorization: Bearer ${access_token}

    - Body: Request aggregated step count for current day.

  - Parse the response to extract step count.

  - Save step count to user's MongoDB profile under fitnessData.steps with date.

  - Return step count to frontend.

- UI Update:

  - Replace "Connect" button with a card showing: "🚶 Today's Steps: X,XXX".

  - Add a small note: "Connected via Google Fit".

- AI Enhancement:

  - Modify the Phase 2 report generation to fetch step data from user profile before calling Groq.

  - Pass step count to the scoring utility to refine activity assessment.

- Fallback for No Fitness Band:

  - If user has no Google Fit, display a manual step input card: "Don't have a fitness tracker? Set a daily step goal manually."

  - Provide a number input for goal setting and manual logging.

4.7 Voice Input Simulation (Accessibility Demo)

- In the Medicine Input screen, add a Microphone Icon button next to the text area.

- Do NOT build a full Speech-to-Text engine (time-consuming and error-prone for demo).

- Simulation Approach:

  - Pre-record a 3-second audio clip (using phone or online recorder) of a voice saying: "Warfarin aur Guggul" or "Mujhe Guggul aur Aspirin ka pata karna hai".

  - Store the audio file in the public folder.

  - On microphone button click, play the audio file using new Audio().

  - After audio finishes, auto-populate the text area with "Warfarin, Guggul".

  - Display a small toast message: "Voice input detected: Warfarin, Guggul".

- Purpose: This is a powerful vision demo. It shows you have designed for accessibility and Indian language support without requiring weeks of development. In presentation, be transparent: "Voice input is simulated for demo purposes; full multilingual speech-to-text is on our roadmap."

4.8 User Data Export Feature (Compliance Demonstration)

- On the Dashboard or Profile page, add a button: "Export My Health Data".

- On click, backend endpoint /api/user/export-data generates a JSON file containing:

  - User profile (all fields).

  - Saved reports history.

  - Interaction check history.

  - Connected fitness data.

- The file is downloaded with a name like vaidyasetu_export_[date].json.

- Purpose: Demonstrates compliance awareness (DPDP Act right to data portability) and user empowerment.

4.9 PWA Configuration Finalization

- Ensure manifest.json includes appropriate icons (create simple icons using Canva or a generator).

- Test "Add to Home Screen" prompt on Chrome for Android.

- Verify that cached assets load when offline (basic static shell).

⚠️ Phase 4 Key Considerations

- Time Management: If running behind, prioritize in this order: Disclaimer → Feedback Loop → Step Counter → Voice Simulation → Body Scan.

- OAuth Scopes: Only request fitness.activity.read. Do not request sensitive scopes (heart rate, location) as they require extended Google verification.

- Simulation Honesty: Judges appreciate transparency. Clearly state what is simulated and what is fully functional.

🔷 Phase 5: Refinements & Emergency Connect Features

⏱️ Duration: Day 9
🎯 Goal: Add the final polish features that close the user journey loop and demonstrate a complete product vision.

🛠️ Detailed Tasks

5.1 "Find Nearby Doctor" Emergency Button

- Location 1: Interaction Checker Red Alert

  - When severity "high" is detected, display a prominent red button: "Find Nearby Doctor".

  - On click, open a new tab with Google Maps URL: https://www.google.com/maps/search/General+Physician+near+me.

  - Optionally, pre-fill with the user's city if known from profile.

- Location 2: Dashboard AI Advice

  - If AI report suggests consulting a doctor (e.g., for high risk scores), include a button: "Find a Doctor Near You".

- Purpose: Closes the loop from "detection" to "action." Shows you are not just an alert system but a pathway to care.

5.2 AI Symptom Chatbot (Stretch Goal)

- Create a floating chat icon (bottom right corner) or a dedicated /ask-ai page.

- UI: Simple text input and message display area (like a chat window).

- Backend Endpoint: /api/chat/symptom

  - Receives user query and user ID.

  - Fetches user profile from MongoDB.

  - Constructs prompt: *"User Profile: {JSON}. Symptom Query: '{query}'. Provide 3 possible lifestyle-related causes and when to see a doctor. Do not diagnose. Keep response under 150 words."*

  - Calls Groq and returns response.

- Frontend: Display response in chat bubble format.

- Timebox: If this feature takes more than 2 hours, move it to post-hackathon roadmap.

5.3 Homeopathy Interaction Example Verification

- Ensure the interactions.json includes at least one homeopathy entry.

- Test the flow with input: "Aspirin, Arnica Montana".

- Verify that the UI correctly displays the homeopathy interaction with appropriate severity (likely moderate).

- In presentation, highlight: "VaidyaSetu covers Allopathy, Ayurveda, and Homeopathy—the three most widely used medical systems in India."

5.4 ABHA ID Mention in Scalability Slide

- Update the pitch deck or future roadmap section to include:

  - "Planned integration with ABDM (Ayushman Bharat Digital Mission) and ABHA ID for seamless health record portability across India's national digital health ecosystem."

- No coding required for hackathon; this is a strategic mention.

5.5 Data Retention & Privacy Policy Page

- Create a simple static page: /privacy.

- Outline:

  - What data is collected.

  - How data is used (risk prediction only).

  - Data retention period.

  - User rights (export, delete).

  - Contact information.

- Purpose: Demonstrates compliance with DPDP Act 2025 requirements. Even a simple policy shows responsibility.

5.6 Delete Account / Data Deletion Feature

- In Profile settings, add a button: "Delete My Account & Data".

- On confirmation, backend endpoint removes all user data from MongoDB.

- Purpose: Fulfills "right to be forgotten" requirement and builds trust.

⚠️ Phase 5 Key Considerations

- If time is short, prioritize: Doctor Finder Button → Privacy Policy Page → Homeopathy Verification.

- The Symptom Chatbot is a nice-to-have; do not sacrifice core feature stability for it.

🔷 Phase 6: Testing, Deployment & Demo Rehearsal

⏱️ Duration: Day 10
🎯 Goal: Ensure the prototype is stable, deployed, and presentation-ready with backups.

🛠️ Detailed Tasks

6.1 Environment Variables Audit

- Verify all .env files are in .gitignore.

- Confirm no hardcoded API keys exist in frontend code.

- Check that MongoDB Atlas IP whitelist allows 0.0.0.0/0 (for deployment).

- Verify Clerk, Groq, and Google Console have the correct deployed URLs added to allowed origins/redirect URIs.

6.2 Deployment

- Frontend Deployment (Vercel or Netlify):

  - Connect GitHub repository.

  - Set environment variable: VITE_CLERK_PUBLISHABLE_KEY.

  - Set environment variable: VITE_GOOGLE_CLIENT_ID (if using).

  - Deploy and note the URL.

- Backend Deployment (Render, Railway, or Cyclic):

  - Connect GitHub repository.

  - Add all environment variables from .env to the hosting platform's dashboard.

  - Deploy and note the API URL.

- Update Frontend API Base URL:

  - Change axios base URL from http://localhost:5000 to the deployed backend URL.

  - Redeploy frontend if necessary.

6.3 End-to-End Testing on Deployed Version

- Sign up with a new Google account via Clerk.

- Complete the full onboarding flow.

- Verify dashboard loads with AI report.

- Test Interaction Checker with "Warfarin, Guggul".

- Verify PDF generation works.

- Test Google Fit connection (may require adding deployed URL to Google Console authorized origins).

- Test all links (Doctor Finder, Privacy Policy, Export Data).

6.4 Prepare Demo Data & Pre-Scripted Flow

- Create at least two test accounts:

  - Demo Account 1: Fully populated profile (to skip onboarding during presentation).

  - Demo Account 2: Fresh account to show onboarding quickly.

- Pre-check the Interaction Checker with "Warfarin, Guggul" to ensure the Severe alert appears instantly.

- Presentation Flow (2-3 minutes max):

  - Sign in with pre-populated account (or show quick Google Sign-In).

  - Dashboard: Point out risk scores, body scan animation, step counter.

  - Navigate to Interaction Checker.

  - Click microphone icon (voice simulation plays) → text auto-populates with "Warfarin, Guggul".

  - Click "Check Interactions" → Red Alert appears.

  - Expand "How does this happen?" → show mechanism.

  - Click "Find Nearby Doctor" → Google Maps opens.

  - Click "Download PDF" → report generates.

  - Return to Dashboard, click 👍 on AI advice.

  - Conclude.

6.5 Record Backup Demo Video

- Use Loom, OBS, or QuickTime to record a 2-minute walkthrough of the exact presentation flow.

- If WiFi dies or live demo crashes, play this video.

- This is a professional safety net used by experienced hackathon participants.

6.6 Prepare Pitch Deck / Presentation Slides

- Slide 1: Title - VaidyaSetu: Bridging Allopathy, Ayurveda & Homeopathy with AI.

- Slide 2: The Problem - 60-70% of Indians use both systems. Example: Warfarin + Guggul = Internal Bleeding. 2025 research calls for AI solution.

- Slide 3: Our Solution - Three pillars: Early Disease Prediction, AI Health Companion, Interaction Bridge.

- Slide 4: Live Demo (Switch to browser).

- Slide 5: Tech Stack - MERN + Groq + Clerk + Google Fit + MongoDB Atlas.

- Slide 6: Trust & Safety - Disclaimers, tiered alerts, feedback loop, DPDP Act compliance.

- Slide 7: Scalability - API-first design, ABDM integration roadmap, ABHA ID compatibility.

- Slide 8: Impact - Preventing thousands of adverse events annually; first-of-its-kind in India.

6.7 Final Code Commit & Submission

- Commit all changes with clear message: "Final Hackathon Submission - VaidyaSetu v1.0".

- Push to GitHub repository (private recommended until after judging).

- Fill out submission form (DevPost or equivalent) with:

  - Project name, tagline, description.

  - Live demo URL.

  - GitHub repository URL (make public only after submission deadline).

  - Demo video link (YouTube or Loom).

  - Screenshots.

6.8 Team Rehearsal

- Run through the presentation at least 3 times with the team.

- Assign speaking roles: Who introduces, who demos, who explains tech, who handles Q&A.

- Time the demo to ensure it fits within the allowed slot.

⚠️ Phase 6 Key Considerations

- Do not add new features on Day 10. Only test, fix critical bugs, and rehearse.

- Check submission rules: Video length, repository visibility, required file formats.

- Have backup internet: Use phone hotspot if venue WiFi is unreliable.

📋 Complete Feature Checklist (All Phases)

| Phase | Feature | Status |
| --- | --- | --- |
| 0 | Git initialization, .gitignore, .env security | ✅ |
| 0 | Backend Express server running | ✅ |
| 0 | MongoDB Atlas connection | ✅ |
| 0 | Clerk Google OAuth | ✅ |
| 0 | Groq API key tested | ✅ |
| 0 | Google Cloud Console (Fit API, OAuth) | ✅ |
| 0 | PWA manifest and service worker | ✅ |
| 1 | Multi-step onboarding form | ✅ |
| 1 | Real-time BMI with Indian cutoffs | ✅ |
| 1 | Lifestyle, Diet, Allergy inputs | ✅ |
| 1 | Medical history multi-select | ✅ |
| 1 | Profile saved to MongoDB | ✅ |
| 2 | Dashboard layout (two columns) | ✅ |
| 2 | Rule-based risk scoring utility | ✅ |
| 2 | Groq AI report generation | ✅ |
| 2 | Risk visualization charts | ✅ |
| 2 | Regenerate report button | ✅ |
| 3 | Curated interactions.json (15-20 pairs) | ✅ |
| 3 | Medicine input (manual + simulated upload) | ✅ |
| 3 | Fuzzy search with fuse.js | ✅ |
| 3 | Interaction detection logic | ✅ |
| 3 | Tiered alert UI (Red/Yellow/Blue) | ✅ |
| 3 | Expandable mechanism explanation | ✅ |
| 3 | PDF report generation | ✅ |
| 3 | Interaction history saved | ✅ |
| 4 | Medical disclaimer (every screen) | ✅ |
| 4 | High-risk red banner | ✅ |
| 4 | Evidence tooltips | ✅ |
| 4 | Feedback loop (👍/👎) | ✅ |
| 4 | Body scan animation (Lottie) | ✅ |
| 4 | Google Fit step counter integration | ✅ |
| 4 | Voice input simulation | ✅ |
| 4 | User data export (JSON) | ✅ |
| 5 | "Find Nearby Doctor" button | ✅ |
| 5 | Homeopathy interaction example | ✅ |
| 5 | Privacy policy page | ✅ |
| 5 | Delete account feature | ✅ |
| 5 | ABHA/ABDM mention in roadmap | ✅ |
| 6 | Deployed to Vercel/Render | ✅ |
| 6 | End-to-end testing | ✅ |
| 6 | Backup demo video recorded | ✅ |
| 6 | Pitch deck prepared | ✅ |
| 6 | Team rehearsal | ✅ |

🏁 Final Notes

This phase-wise plan covers everything you have outlined in your documentation plus all the refinements we discussed. With 10 days, this is an ambitious but achievable timeline if you follow the phases sequentially and avoid feature creep.

Good luck with VaidyaSetu. You have a winning concept and a solid execution plan.